## Slide 1
MANAGING LIFE’S PROJECTS
PRESENTED BY
THE PROJECT MANAGEMENT INSTITUTE
DELAWARE VALLEY CHAPTER
Turning ideas into reality!
Notes: Instructor's Notes:
Explain the reasons for having a written project charter. Emphasize that a charter should be short and high-level.

## Slide 2: Acknowledgement
The “Managing Life’s Projects” program was created by the Project Management Institute - Delaware Valley Chapter.
PMI Educational Foundation supports the chapter’s efforts to bring project management to nonprofit, civic, and community organizations. The program is available at www.pmief.org.

## Slide 3: What You Will Learn
How to achieve goals
How to decide whether a goal is worth your effort
How to plan ahead
How to break big jobs into smaller objectives
How to follow a plan
How to deal with unknowns
How to adapt to changes
How to make the best use of time and money
How would project management on the moon differ from managing projects on Earth?
Apply the time-tested principles of project management
to reach your goals.

## Slide 4: Who We Are
Project Management Institute
  The PMI is an international organization founded to:
        Promote professional project management principles and techniques;
        Create and deliver an educational program that strengthens local project management professionals' skills;
        Provide world-class PMI certification and training
Delaware Valley Chapter
  The local PMI chapter serving the Greater Philadelphia area, South Jersey, Delaware, Eastern Shore Maryland.
Notes: Instructor's Notes:
The instructor should also introduce himself/herself.

## Slide 5: Your Turn
Introduce yourself
  What is your name?
  Why are you here?
  What do you hope to get from this group?
  What do you think would be different managing a project on the moon from managing one on earth?
Notes: Instructor's Notes:
Introduce the idea of “Your Turn” slides.
If time allows, ask everyone to introduce themselves.

## Slide 6: Plan: Determine How to Do It
How would each these be different on the Moon?
Risk
Scope
People
Time
Purchasing
Cost
Quality
Communication
Notes: Instructor Notes:
These are the primary components of project management
They answer the questions: what, when, how much, how, who.
Why the project is being pursued is usually answered in a business case.
How would each of these be impacted by a project on the moon?

## Slide 7: Managing Projects
Terminology
Five Process Groups
Project manager
Stakeholder
Initiating
Planning
Executing
Monitoring & Controlling
Closing
Project
Project management
Sponsor

## Slide 8: Characteristics of a Project
It has a beginning and an end
It creates a unique end result
Projects involve:
  People
  Time
  Budget
  Interrelated tasks
A project is not
  Simple enough to be accomplished without a plan
  Regular, repeated, routine work
  An activity that has no result
A project is temporary, and it produces something.

## Slide 9: Examples of Projects
Projects | Not Projects
Moving into a new home | Listening to a weather report
Writing a research paper | Brushing your teeth every night
Preparing and serving a meal | Answering the telephone
Delivering a rocket ship | Running a base on the moon
What types of projects could occur on the Moon?

## Slide 10: Project Manager
Take ownership of your project.
The Project Manager is “in charge” of the project
The Project Manager should
  Plan the project
  Make sure the project follows the plan
  Respond to changes
  Communicate with everyone involved

## Slide 11: Project Management
An approach to managing and controlling a project
A set of knowledge, skills, tools, and techniques that help meet a project’s goals
Follow a known approach that makes projects successful.
Notes: Official PM definitions:
An established approach to managing and controlling an endeavor to create a unique product, service, or result.
A common set of knowledge, skills, tools, and techniques to plan and project activities to meet project requirements.

## Slide 12: Sponsor
Funds the project
Might provide other resources
Oversees the project manager
Promotes the project
Examples
  Member of an executive management team
  Chair of the Board of Directors
  Executive Director of a community organization
Be accountable to someone who cares.

## Slide 13: Stakeholders
Your project impacts more people than you might think!
Can be people or organizations
Can be involved or just interested in the project
Can care about the project or the project’s result
Can be in favor of the project or against it

## Slide 14: Process Groups
Next, we will talk more about each process group.
Monitor and Control
Initiate
Execute
Plan
Close
Determine how to do it
Do it
Decide to do it
Wrap it up
Adapt to change
Notes: PMBOK definitions:
Initiate: Defines and authorizes the project
Plan: Defines and refines objectives and plans the course of action
Execute: Integrates people and other resources to carry out the project plan
Monitor & Control: Measures and monitors project progress, and plans corrective action, as needed
Close: Final acceptance of the product, service, or result

## Slide 15: Initiate
Initiating happens before you commit to the project.
Monitor and Control
Initiate
Execute
Plan
Close
Determine how to do it
Do it
Decide to do it
Wrap it up
Adapt to change

## Slide 16: Before you commit…
Think about it
Write it down
Reach agreement
Make sure your project is worth doing.

## Slide 17: Think about it
Decide | We call it
What you are going to do | Scope and Requirements
Why you are going to do it | Vision and Purpose
What it means to finish | Success Criteria
What you will need | Budget and Resources
How long it will take | Milestone Schedule
Who is affected | Stakeholders
Who will run the project | Project Manager
Who will pay for the project | Sponsor
Notes: Instructor's Notes:
This table summarizes the contents of a Project Charter. Explain why each one is important, and discuss the problems that could occur if these are not clear from the beginning.

## Slide 18: Write it down
Develop a common understanding among stakeholders
Give people a sense of ownership
Remember what the team decided
Pass the vision to new team members
Keep it high-level
Keep it concise
It’s called the “Project Charter”
If it’s worth doing, it’s worth writing down.
Notes: Instructor's Notes:
Explain the reasons for having a written project charter. Emphasize that a charter should be short and high-level.

## Slide 19: Reach Agreement
Promote the project to the sponsor and other stakeholders
Modify the charter if needed
Get agreement on the charter
Get commitment for resources
  Money
  Supplies
  People
Get authorization to start
Start with agreement – a solid foundation for your project.
Notes: Instructor's Notes:
It’s a bad idea to start if you don’t have agreement on the basics. Discuss how badly-initiated projects can waste time and resources because of misunderstandings that could have easily been avoided.

## Slide 20: Your Turn
Select an example project
Discuss each element of the project charter
Write a draft project charter
Be ready to share your experience with the group
Based on what you know about a project charter, describe some information about the Moon project that should be on the project charter.
Notes: Instructor’s Notes
Select your current project or use an example (Corporate Picnic, mowing a lawn, changing a tire, etc.)
Divide into groups
Have each group discuss and write down a charter based on the “Think before you Start” slide
Discuss some of the charters, and what the groups learned from the experience of creating it
Consider providing an example template for a project charter (and for other exercises)

## Slide 21: Plan: Determine How to Do It
Before you do it, determine how you are going to do it.
Monitor and Control
Initiate
Execute
Plan
Close
Determine how to do it
Do it
Decide to do it
Wrap it up
Adapt to change
Notes: PMBOK definitions:
Initiate: Defines and authorizes the project
Plan: Defines and refines objectives and plans the course of action
Execute: Integrates people and other resources to carry out the project plan
Monitor & Control: Measures and monitors project progress, and plans corrective action, as needed
Close: Final acceptance of the product, service, or result

## Slide 22: Plan: Determine How to Do It
A plan fits the pieces of your project together
Risk
Scope
People
Time
Purchasing
Cost
Quality
Communication
Notes: Instructor Notes:
Discuss the 7 main planning groups above
This areas are all iterative in nature because and may impact each other.
You must plan out your project before jumping into it to save time and money

## Slide 23: Plan Scope
Define your end result.
Scope
Define the project’s output in detail
Organize the work
What are the outputs?
What characteristics does each output have?
What does each output do?
How good does each output need to be?
Answer these questions:
Get input from your stakeholders
We call this “collecting requirements”
List the high-level work elements to produce the outputs
Define the inputs, work, and outputs for each work element
We call this a “Work Breakdown Structure (WBS)”
What are the constraints on how the work must be done?
Notes: Instructor's Notes:
When creating the scope :
  Collect requirements
  At this point also think about your critical stakeholders
  Also begin to think how your work can be broken down into logical groups

## Slide 24: Example Requirements
  Project outputs
    Paint the bedroom
    Ceiling is white flat
    Wall is blue satin
    Trim is blue semi-gloss
    There will be no holes in the walls
  Constraints on how the work must be done
    Painting will occur between 8:00am and 5:00pm
    Work will be completed in one week
    Work includes disposing of empty cans
    Left-over paint is to be saved for the owner
Define your end result.
Scope
Notes: Instructor's Notes:
Talk to WBS Paint a room example above

## Slide 25: Example WBS
Define the high-level work to be done.
Scope
Paint Room
Clean up
Apply paint
Prepare
Select colors
Purchase materials
Prepare room
Clean the room
Dispose of waste
Replace furniture
Apply first coat
Apply second coat
Notes: Instructor's Notes:
Talk to WBS Paint a room example above

## Slide 26: Example WBS
Define the high-level work to be done.
Scope
Moon Project
Task 3
Task 2
Task 1
Activity
Activity
Activity
Activity
Activity
Activity
Activity
Activity
Notes: Instructor's Notes:
Talk to WBS Paint a room example above

## Slide 27: Plan Scope: Your Turn
Collect requirements for your project
Define the outputs of your project in detail
List constraints on how the work is to be done
Create a Work Breakdown Structure
Scope
Notes: Instructor’s Notes (Exercise)
Determine requirements for your project by deciding what needs to be completed to for your project your selected paint a room
Divide into groups
Have each group discuss and write down

## Slide 28: Plan Time
Define the detailed activities for each WBS element
Put the activities in sequence
Estimate the resources (labor and supplies) for each activity
Estimate the calendar time (days or weeks) for each activity
Create a schedule
Determine the order and duration of activities.
Time
Notes: Instructor's Notes:
  Discuss the activities which must be done in the order below:
  Define activities
  Sequence Activities
  Determine Resources needed
  Estimate Time for the activities
  Develop a Schedule

## Slide 29: Example Activity List
The activity list helps identify the resources you need.
Time
Activities for the “Prepare Room” WBS Element
Activity | Labor | Resources
Remove furniture | 1 hour | Space for furniture
Clean walls | 1 hour | Bucket, sponge, soap, water
Repair holes in wall | 2 hours | Spackle, sandpaper
Cover areas not being painted | 2 hours | Tape, drop cloths
Notes: Instructor's Notes:
Decompose the work packages created in the WBS to activities
Sequence the activities in a network diagram
Determine the activity resources needed
Estimated how much time each activity will take
Develop the schedule
  Critical Path Method
Make sure your schedule is realistic

## Slide 30: Example Activity List
Lunar day is 100 Earth days (see https://svs.gsfc.nasa.gov/12739)
Time
Activities for the “Name Element” WBS Element
Activity | Labor | Resources
Activity 1 | ? days | Resources ?
Activity 2 | ? days | Resources ?
Activity 3 | ? days | Resources ?
Activity 4 | ? days | Resources ?
Notes: Instructor's Notes:
Decompose the work packages created in the WBS to activities
Sequence the activities in a network diagram
Determine the activity resources needed
Estimated how much time each activity will take
Develop the schedule
  Critical Path Method
Make sure your schedule is realistic

## Slide 31: Example Schedule
A schedule shows the activity sequence and time.
Time
Start
Activities for the “Prepare Room” WBS Element
Remove Furniture
Clean Walls
Repair Holes in Walls
Cover areas not being painted
End
Notes: Instructor's Notes:
Decompose the work packages created in the WBS to activities
Sequence the activities in a network diagram
Determine the activity resources needed
Estimated how much time each activity will take
Develop the schedule
  Critical Path Method
Make sure your schedule is realistic

## Slide 32: Plan Time: Your Turn
Break the WBS structure down into activities needed to paint a room
Sequence the activities
Determine the resources needed
Estimate the time for each activity
Develop a schedule
Time
Notes: Instructor’s Notes (optional exercise)
Select your current project or use the painting example
Divide into groups
Have each group discuss and write down

## Slide 33: Plan Cost
Estimate how much each activity will cost
Include the cost for
  Labor
  Supplies
  Overhead (like office space and equipment)
Add the estimates to determine the total cost of your project
Estimate the cost of your project
Cost
Notes: Instructor's Notes:

## Slide 34: Plan Cost: Example
Estimate the cost of each activity.
Cost
Activity | Labor | Resources | Labor Cost | Supplies Cost
Remove furniture | 1 hour | Space for furniture | $20 | none
Clean walls | 1 hour | Bucket, sponge, soap, water | $20 | $5
Repair holes in wall | 2 hours | Spackle, sandpaper | $50 | $10
Cover areas not being painted | 2 hours | Tape, drop cloths | $50 | $70
Notes: Instructor's Notes:
  Describe the spreadsheet of labor and cost

## Slide 35: Plan Cost: Your Turn
Estimate the cost of labor and supplies for your project
Cost
Activity | Labor | Resources | Labor Cost | Supplies Cost
Notes: Instructor’s Notes (optional exercise)
  Select your current project or use the painting example
  Divide into groups
  Have each group discuss and write down

## Slide 36: Plan Quality
Determine what quality means for your project
Determine how you will ensure quality
Ensure your project produces quality outputs.
Examples
Quality means:
  Walls are smooth
  Paint covers the old color
  Carpet is free of damage from paint
How we will ensure quality:
  Inspect spackled walls before painting
  Inspect after each coat for coverage
  Cover carpet and inspect at end of job
Quality
Notes: Instructor's Notes:

## Slide 37: Plan Quality: Your Turn
For your project
  What does quality mean?
  How will you ensure quality?
  What processes should be in place in the moon?
  Why would process improvement by important on the moon?
Quality
Notes: Instructor’s Notes (optional exercise)
Select your current project or use the painting example
Divide into groups
Have each group discuss and write down

## Slide 38: Plan Risk
Risks are uncertain future events that can affect your project
There are two types of risks
  Threats have a negative impact on your project
  Opportunities have a positive impact on your project
If you know about a risk, you can manage it.
Risk
Notes: Instructor's Notes:
  The project risks that you identify are things that impact your cost, schedule scope.
  Risk can be both positive and negative ( give a quick example of each)

## Slide 39: Plan Risk
Take initiative to reduce threats and increase opportunities!
Risk
Assess
Plan
Talk to others
Make a list
Probability – How likely is it to happen?
Impact – How big of an effect will it have?
Include activities to change probability
Include cost or time buffers
Include activities to change impact
Identify
Notes: Instructor's Notes:
  The project risks that you identify are things that impact your cost, schedule scope.
  Risk can be both positive and negative ( give a quick example of each)

## Slide 40: Plan Risk: Example
Be proactive – stop problems before they happen!
Risk | Probability | Impact | Owner | Action Plan
Paint does not cover well | Medium | High | Bob | Buy a paint sample and try it ahead of time
Paint gets onto carpet | High | High | Joe | Use drop cloths Get emergency cleaning supplies
Customer could order more work | Medium | High | Bob | Create a customer satisfaction plan
Might run out of paint | Medium | Low | Jane | Identify nearest paint store Have truck and credit card on-site
Painter could be injured | Low | Low | Joe | Carry liability insurance
Risk
Notes: Instructor's Notes:
Describe the risk matrix and what each column represents
  Risk – describe your risk
  Probability – H, M, L
  Impact – H, M L
  Owner – who is responsible for the risk resolution and action plan. Note that “plan people” hasn’t been covered yet. This is an opportunity to discuss the iterative nature of planning.
  Action Plan – how do you plan or avoid, eliminating, reducing, accepting this risk.

## Slide 41: Plan Risk: Your Turn
Plan risks for your “Moon” project
Risk
Risk | Probability | Impact | Owner | Action Plan
Notes: Instructor’s Notes (optional exercise)
Create your risk matrix

## Slide 42: Plan Purchasing
Determine what goods and services you need
Determine how you will acquire them
Have what you need at the time that you need it.
Purchasing
Examples
What you need:
  Ladder
  Brushes and rollers
  Paint
How to acquire:
  Rent a ladder
  Buy brushes and rollers at Lowes
  Buy paint at Sherwin Williams
Notes: Instructor's Notes:

## Slide 43: Plan Purchasing: Your Turn
For your project
  Determine what goods and services you need
  Determine how you will acquire them
  How will goods and services be delivered to the moon?
Purchasing
Notes: Instructor’s Notes (optional exercise)

## Slide 44: Plan People
Acquire your project team
Assign your project team members to roles
Assign your project team members to activities
Train your project team
Determine how you will motivate and reward your team
Your project needs a trained, organized, motivated team.
People
Notes: Instructor's Notes:

## Slide 45: Plan People: Example
Organize your team for roles and activities.
Responsibility Assignment Matrix
Activity | Team Members |  |  | 
 | Joe | Bob | Jane | Betty
Clear Room | P | S |  | 
Repair walls |  |  | P | 
Tape |  |  |  | P
Paint | S | P | S | S
Inspector | P |  |  | 
P=Primary Responsibility
S=Secondary Responsibility
Joe
Bob
Jane
Betty
Organization Chart
People
Notes: Instructor's Notes:
Example : Use a RAM (Responsibility Assignment Matrix) to assign team members and responsibilities

## Slide 46: Plan People: Your Turn
For the Moon project:
  Decide how you will acquire your project team
  Assign your project team members to roles
  Assign your project team members to activities
  Determine how you will train your project team
  Why will cross-functional training be important?
People
Notes: Instructor’s Notes (optional exercise)
Create a RAM for your project
List activities and assign your resources

## Slide 47: Plan Communication
Communication is essential for project success
Poor communication can cause:
  Misunderstandings
  Wasted time and effort
  Low project team morale
90% of a project manager’s time is spent communicating.
Communication
Types of Communication
Internal and External
Vertical and Horizontal
Written and Oral
Verbal and Non-verbal
Formal and Informal
Official and Unofficial

## Slide 48: Communication Skills
Purpose | Skill
Hear what others are really saying | Active listening
Understand and uncover deeper meaning | Questioning and probing
Tell others what they can expect | Setting and managing expectations
Increase knowledge | Educating
Improve performance | Coaching
Convince others to act | Persuading
Encourage the team | Motivating
Minimize disruption due to conflicts | Resolving conflict
Use the skill to achieve the results you want
Communication

## Slide 49: Plan Communication: Example
Stakeholder | Frequency | Type | Purpose
Home Owner | Once | Written | Provide a complete description of the painting job and what the end product will be
Team | Daily | Oral | Overall plan for the project and daily updates as project progresses
Team | Once | Demonstration | Instruct team on painting techniques for walls and trim
Home Owner | Daily | Oral | Provide updates on the progress of the project at the end of each day and if there are any issues with completion
Plan to communicate – who, when, how, and why.
Communication

## Slide 50: Plan Communication: Your Turn
Plan communication for the Moon project
  How will face-to-face communication be impacted?
  What will Conflict Resolution look like?
  How can morale be maintained?
Communication

## Slide 51: More About Plans
  Write down your plan
  Compare your plan to your Project Charter and address differences
  Get agreement from stakeholders
    Sponsor
    Customers
    Project Manager
    Project Team
  Measure your project progress against your plan
  Know that your plan will change
Your plan is an agreement of how to accomplish your goal.
Notes: Instructor's Notes:

## Slide 52: Plan: Determine How to Do It
How long will it take to plan a project for execution on the Moon?
Risk
Scope
People
Time
Purchasing
Cost
Quality
Communication
Notes: Instructor Notes:
Discuss the 8 main planning groups above
This areas are all iterative in nature and may impact each other.
You must plan out your project before jumping into it to save time and money

## Slide 53: Execute
Now that you have a plan, follow it.
Monitor and Control
Initiate
Execute
Plan
Close
Determine how to do it
Do it
Decide to do it
Wrap it up
Adapt to change
Notes: PMBOK definitions:
Initiate: Defines and authorizes the project
Plan: Defines and refines objectives and plans the course of action
Execute: Integrates people and other resources to carry out the project plan
Monitor & Control: Measures and monitors project progress, and plans corrective action, as needed
Close: Final acceptance of the product, service, or result

## Slide 54: Execute
Follow your Plan
Scope
Time
Produce the Output
Product
Service
Cost
Quality
Result
A good plan makes executing easier.
Notes: The purpose of the execution phase is to develop and produce the project’s expected deliverables on time, on budget, and meet the agreed-upon scope and fulfill customers quality requirements.

## Slide 55: Execute – Project Manager’s Role
The Project Manager has overall responsibility for the project.
Project Manager
Carry out your plan
Organize and train the project team
Assign work to the project team
Direct and manage the team’s activities
Communicate with stakeholders
Measure your progress against your plan
Measure quality against your plan

## Slide 56: Execute – Other Roles
People are the key to success!
Project Team
Stakeholders
Does the work
Stay informed and engaged
Sponsor
Funds the project
Promotes the project
Notes: Too wordy. Reduce. Executing – responding to change. Reword the slide.
Instructor’s Notes
Explain what is the executing process
The team has completed the planning process and work can now begin.
Regular status reporting and meetings to discuss the progress will occur during this process.
Continue to nourish open communications among team members, stakeholders and the project manager.
PMBOK Terms and Definitions
Project Executing – This process is when the work defined in the planning is started. The scope statement explain the objective or purpose for the project.
Change Request – Requests to expand or reduce the project scope or procedures. Usually only formal documented request changes are performed with signed approval.

## Slide 57: Execute - Example
Perform all of the planned activities:
  Prepare
  Apply paint
  Clean up
Execute risk mitigations
Inspect for quality
Communicate with stakeholders
Notes: Too wordy. Reduce. Executing – responding to change. Reword the slide.
Instructor’s Notes
Explain what is the executing process
The team has completed the planning process and work can now begin.
Regular status reporting and meetings to discuss the progress will occur during this process.
Continue to nourish open communications among team members, stakeholders and the project manager.
PMBOK Terms and Definitions
Project Executing – This process is when the work defined in the planning is started. The scope statement explain the objective or purpose for the project.
Change Request – Requests to expand or reduce the project scope or procedures. Usually only formal documented request changes are performed with signed approval.

## Slide 58: Monitor and Control
When things change, adapt.
Monitor and Control
Initiate
Execute
Plan
Close
Determine how to do it
Do it
Decide to do it
Wrap it up
Adapt to change
Notes: PMBOK definitions:
Initiate: Defines and authorizes the project
Plan: Defines and refines objectives and plans the course of action
Execute: Integrates people and other resources to carry out the project plan
Monitor & Control: Measures and monitors project progress, and plans corrective action, as needed
Close: Final acceptance of the product, service, or result

## Slide 59: When Things Change … Adjust
Recognize that change is happening
Uncover the cause of the change
Decide what to do
Adjust your plan
Execute your adjusted plan
Change is a process that you can control.
Notes: Instructor’s Notes
Explain the controlling process is to measure and monitor project execution and take corrective action to keep the project on track according to the objectives of the project.
Review the scope statement throughout all phases of the project.
Review refer to the Change Request/Issue Log Template in Appendix A to record these changes.
PMBOK Terms and Definitions
Project controlling – this process performed to measure and monitor project execution so that any changes or corrective action can be taken to monitor anytime during the project.

## Slide 60: Recognize Change
Recognize that change is happening
Uncover the cause of the change
Decide what to do
Adjust your plan
Execute your adjusted plan
Notes: Instructor’s Notes
Explain the controlling process is to measure and monitor project execution and take corrective action to keep the project on track according to the objectives of the project.
Review the scope statement throughout all phases of the project.
Review refer to the Change Request/Issue Log Template in Appendix A to record these changes.
PMBOK Terms and Definitions
Project controlling – this process performed to measure and monitor project execution so that any changes or corrective action can be taken to monitor anytime during the project.

## Slide 61: Recognize Change
Measure your results
Look at your cost, schedule, and products
Listen to your stakeholders
Listen to customers and others affected by the project
Compare your results to your plan
Listen to the people doing the work
Departure from your plan is a sign of change
Notice when they are talking about change
Notes: Instructor’s Notes
It’s not always obvious that change is happening. Measure your project against your plan, listen to your stakeholders, and learn to recognize when change is happening.
Explain the controlling process is to measure and monitor project execution and take corrective action to keep the project on track according to the objectives of the project.
Review the scope statement throughout all phases of the project.
Review refer to the Change Request/Issue Log Template in Appendix A to record these changes.
PMBOK Terms and Definitions
Project controlling – this process performed to measure and monitor project execution so that any changes or corrective action can be taken to monitor anytime during the project.

## Slide 62: Recognize Change - Examples
Recognizing change is the first step to controlling it.
Measure Results | Listen to Stakeholders | Recognize Change
Product deviates from requirements | I want something else I did unplanned work | Scope
Spending too much money | I need more money | Cost
Work is behind schedule | I need more time | Schedule
Product is defective | I don’t like the product | Quality
No response to calls/emails | I didn’t know | Communications
Mitigation not working | I’m worried about… | Risk
Supplies not received | I did not receive… | Purchasing
Stakeholders skip meetings | I haven’t seen him/her… | Stakeholder Engagement
Notes: Instructor’s Notes

## Slide 63: Uncover the Cause of the Change
Get past the symptoms and find the root cause.
Find out why change is happening
Convert data into usable information
Talk to the people who are closest to it
Ask “why,” listen, then ask “why” again
Focus on the cause, not on assessing blame
Data: We are two days behind schedule.
Information: Three workers were out sick last week.
Notes: Instructor’s Notes
It’s not always obvious that change is happening. Measure your project against your plan, listen to your stakeholders, and learn to recognize when change is happening.
Explain the controlling process is to measure and monitor project execution and take corrective action to keep the project on track according to the objectives of the project.
Review the scope statement throughout all phases of the project.
Review refer to the Change Request/Issue Log Template in Appendix A to record these changes.
PMBOK Terms and Definitions
Project controlling – this process performed to measure and monitor project execution so that any changes or corrective action can be taken to monitor anytime during the project.

## Slide 64: Making a Decision
Control the change – don’t let it control you.
Recommend action
Get agreement
Accept or reject the change
Corrective action
Preventative action
Defect repair
Write down the decision
Talk to the people who are affected
Notes: Instructor’s Notes
Consider discussing the RAID (Risks, Assumptions, Issues, Dependencies) log as a tool for writing down decisions related to changes.

## Slide 65: Adjust Your Plan
Determine how your decision affects each aspect of your plan.
Adjust your plan to reflect the change.
Involve stakeholders in the process.
What unique characteristics of a Moon project make responding to change difficult?.
Risk
Scope
People
Time
Purchasing
Cost
Quality
Communication
Notes: Instructor’s Notes

## Slide 66: Execute Your Adjusted Plan
Follow through on your decision.
Communicate
Execute
Follow your adjusted plan
Tell stakeholders about your adjusted plan
Notes: Instructor’s Notes
This is also a good time to discuss “lessons learned.” Think about what you could have done differently, and record your thoughts for consideration on the next project.

## Slide 67: When Things Change … Adjust
Don’t panic. Follow the process and control the change.
Recognize that change is happening
Uncover the cause of the change
Decide what to do
Adjust your plan
Execute your adjusted plan
Notes: Instructor’s Notes

## Slide 68: Monitor and Control: Your Turn
Follow the steps in this section for one of these painting project change scenarios:
  When you arrive to begin painting, you are surprised to find that the walls are covered with shiny silver wallpaper. “Did it myself in 1981,” says the homeowner proudly.
  One of your helpers refuses to use a roller because her tiny artist’s brush is more accurate. “It’s worth the extra time to do it right,” she advises.
  You ran out of trim paint, and don’t have enough to paint around the window. But no one will notice, because the curtains will cover the trim.
Notes: Instructor’s notes:
For a group exercise, groups can use their own project, or they can use the painting project and discuss different types of changes.

## Slide 69: Close
Cross the finish line!
Monitor and Control
Initiate
Execute
Plan
Close
Determine how to do it
Do it
Decide to do it
Wrap it up
Adapt to change
Notes: PMBOK definitions:
Initiate: Defines and authorizes the project
Plan: Defines and refines objectives and plans the course of action
Execute: Integrates people and other resources to carry out the project plan
Monitor & Control: Measures and monitors project progress, and plans corrective action, as needed
Close: Final acceptance of the product, service, or result

## Slide 70: Close: Wrap It Up
Confirm that the project is finished
Make sure that the plan’s scope is complete
Collect records
Make sure that the plan’s activities are complete
Make sure that the plan’s outputs are produced
Gather lessons learned and save them for the future
Save records that can help a future project
Satisfy stakeholders
Celebrate and thank everyone!
Make sure bills are paid and subcontracts are closed
Get agreement that everything is finished
Turn over the project’s output to whoever will use it
Notes: DISCUSSION:
WHAT WERE THE SUCCESSES AND
FAILURES OF THE EXAMPLE PROJECT?
WHAT COULD BE IMPROVED?
Add project turnover; or project hand-off; or transition to support. Eliminate Contract closeout. Move the info on the other slide under “Contract Closeout” to Transition to Support.
Instructor’s Notes
The closing process is a formal termination of the project activities.
PMBOK Terms and Definitions
Project closing – this is the process to formally terminate all activities of a project or phase.
Lessons learned – This is an open meeting to discuss any changes that could help improve future projects.
Contract closure – the process of completing any contracts and obtaining appropriate sign-off.

## Slide 71: Close: Lessons Learned
Talk to everyone involved and get honest feedback
  What went well
  What you could improve next time
  What you achieved
Write it down so you remember it for the next project
“Those who cannot remember the past are condemned to repeat it”
- George Santayana
Notes: DISCUSSION:
WHAT WERE THE SUCCESSES AND
FAILURES OF THE EXAMPLE PROJECT?
WHAT COULD BE IMPROVED?
Add project turnover; or project hand-off; or transition to support. Eliminate Contract closeout. Move the info on the other slide under “Contract Closeout” to Transition to Support.
Instructor’s Notes
The closing process is a formal termination of the project activities.
PMBOK Terms and Definitions
Project closing – this is the process to formally terminate all activities of a project or phase.
Lessons learned – This is an open meeting to discuss any changes that could help improve future projects.
Contract closure – the process of completing any contracts and obtaining appropriate sign-off.

## Slide 72: Contributors
Executive Sponsor: James Snyder
Co-Authors:
Marie Hegarty
Jerry Pearson
Major Contributors:
Ramesh Arumugam
Kristi Baldwin
Marcos Beolchi de Arruda
John A. Gaffney
Carol L. Haines
Matthew D. Rusnak
Vicki Sama
Haifa Tyler
Robert Weidner
Sandra Williams
Special Thanks to John J. Byrne, Ph.D., PMP:
Dr. Byrne was a prime contributor to the K-12 curriculum developed in 2009 by
PMI-DVC which was presented first at the Philadelphia School District Offices,
and later, at three area high schools. He was the lead instructor for the pilot
program in the School District. He generously permitted the current team to
benefit from his leadership, knowledge, and experience teaching Project
Management.

## Slide 73: Project Examples
NASA, (8mins)
  Mars
    What are they worried about
    How many people had to get involved
    How may different transportation modes were required
Lockheed Martin, (2:04mins)
  Skunk Works
  What do you think are the deliverables?
Military
  Helmet

## Slide 74: Application
Who is going to???
  College
  Military
  Work
Do you have a plan to get there?
What are the requirements?
Do you have a road map to achieve those requirements?
“The very act of writing your goals down increases your likelihood of achieving them by 1,000%...” Brian Tracy

## Slide 75: Lessons Learned
Break up into teams of 4
  Try to get in a group looking to achieve the same requirements (military, school, work)
Take 15mins
  Define requirements
  Layout draft road map
Back Brief 5mins per group